This master technical specification document compiles and solidifies your project plan, deployment strategies, and execution roadmap into unified, rigid architectural blueprints.

## File 1: Solution Architecture Blueprint (.NET 10 Modular Monolith)

This specification defines the structural layout and data models for a scalable, multi-tenant social commerce system designed for future microservice extraction.

### Solution Directory Structure

Plaintext

src/
├── Domain/                         # Enterprise Core: Entities, Value Objects, Domain Events
│   ├── Common/
│   ├── Entities/                   # Seller, Product, Inventory, Order, Customer, etc.
│   └── Events/
├── Application/                    # Business Logic: CQRS Handlers, DTOs, FluentValidation
│   ├── Abstractions/               # Inter-module communication and external service contracts
│   ├── Sellers/
│   ├── Products/
│   ├── Inventory/                  # Logic for reservations and stock movements
│   ├── Orders/                     # Logic for order creation and state machine
│   └── AI/                         # AI tool definitions and orchestration pipelines
├── Infrastructure/                 # Outward-facing implementations: EF Core, Redis, Hangfire
│   ├── Persistence/                # PostgreSQL DbContext, Migrations, Data Isolation
│   ├── Identity/                   # Authentication & Role Based Access Control (RBAC)
│   ├── Channels/                   # Meta APIs (WhatsApp, Instagram, Facebook Graph API)
│   ├── Integration/                # External AI Provider clients (OpenAI/Gemini SDKs)
│   └── BackgroundJobs/             # Hangfire job processors
└── WebApi/                         # Entry Point: Controllers/Endpoints, Webhook Receivers, Middleware
    ├── Controllers/
    ├── Extensions/
    ├── Middlewares/                # Multi-tenancy resolution, Webhook validation, Rate limiting
    └── Program.cs

### Component Matrix

The platform separates core transactional duties from peripheral modules:

| Layer | Primary Technology | Responsibility | Dependencies |
| --- | --- | --- | --- |
| Domain | Native .NET 10 C# | Encapsulates all domain entities, business invariant rules, and core domain events. | None |
| Application | MediatR, FluentValidation | Orchestrates CQRS requests, executes use cases, and triggers AI actions. | Domain |
| Infrastructure | EF Core, PostgreSQL, Redis, Hangfire | Handles physical database persistence, caching, webhook connections, and async background workers. | Application, Domain |
| API | ASP.NET Core Minimal APIs / Controllers | Exposes REST endpoints, validates tenant headers, and intercepts inbound webhooks. | Infrastructure, Application |

### Core Database Entities & Relationships

The database engine serves as the absolute application source of truth.

- Seller: Represents a tenant inside the multi-tenant system.

- SocialChannel: Stores encrypted tokens for integrated channels (WhatsApp, Instagram, Facebook).

- Product / ProductVariant: Handles multi-attribute item catalogs.

- Inventory / InventoryReservation: Manages stock balances with pessimistic/optimistic concurrency locking.

- Customer: Stores profile information harvested from social incoming chats.

- Conversation / Message: Stores message backlogs for a unified cross-channel agent inbox.

- Order / OrderItem: Processes client checkout transactions generated by application services.

- KnowledgeDocument: Holds embedded textual contextual knowledge for RAG retrieval.

- AIActionLog: Audit logging for debugging tool calling choices and confidence scoring.

## File 2: Infrastructure & Sizing Specification

### Operational Environment Deployment Matrix

To keep early costs minimal, the platform targets highly flexible, low-overhead cloud boundaries.

| Infrastructure Component | Minimum Viable Product (MVP) Setup | High-Growth Production Target |
| --- | --- | --- |
| Frontend Platform | Vercel (Free / Hobby tier) | Vercel Enterprise / Cloud CDN Integration |
| Application Hosting | Low-cost container hosting options / Serverless Cloud VMs | Managed Container Clusters (e.g., AWS ECS Fargate or Azure Container Apps) behind a Load Balancer |
| Primary Database | Free-tier / Low-cost Managed PostgreSQL Instance | Highly available Managed PostgreSQL with read-replicas for intensive analytics querying |
| Caching & Job Queue | Shared, small-scale cloud Redis instance | Dedicated Redis Cluster optimized for high-throughput messaging state retention |
| Object Storage | Basic cloud object storage (e.g., AWS S3 bucket) | Globally distributed Object Storage with a dedicated asset CDN |
| AI Processing Infrastructure | No specialized GPUs required. External API pay-per-call consumption billing. | Intelligent multi-model routing setup (cheaper models for routing/triage, premium models for checkout conversion). |

### Sizing Benchmarks (Early-Stage MVP)

- API Backend Instance: 1–2 vCPU cores, 2–4 GB allocated RAM.

- PostgreSQL Database Engine: 1–2 vCPU cores, 2–4 GB allocated RAM.

- Operational Monitoring: Distributed health checks, error logging tracking dashboards, and remote runtime secret storage.

### Core Security & Reliability Matrix

- Multi-Tenant Data Isolation: Implemented via global query filters on the EF Core DbContext to prevent tenant cross-contamination.

- Data Security: Encryption for all active social platform API credentials and access tokens.

- Idempotency Safeguards: Unique constraint verification on message IDs to filter out duplicate incoming webhook events.

- Concurrency Integrity: Database row locks activated during reservations to block artificial inventory overselling.

## File 3: Execution Roadmap & AI Prompt Matrix

Use this sequence of structured engineering prompts to direct your AI coding assistant (such as Cursor, ChatGPT, or Gemini) through building your application step by step.

### Phase 1: Solution Initialization & Multi-Tenant Core

#### Prompt 1: Project Scaffolding

Context: Building an AI-powered social commerce application using .NET 10.

Task: Generate a production-grade .NET 10 solution structure using Clean Architecture, Domain-Driven Design (DDD), and CQRS. Set up four distinct projects: Domain, Application, Infrastructure, and WebApi. Implement the standard folder layout for each project, including common folders for entities, interfaces, commands, queries, persistence configurations, and api controllers. Provide a concise textual architectural tree diagram mapping out this structure.

#### Prompt 2: Tenant Isolation & Database Layer

Context: The database is PostgreSQL utilizing Entity Framework Core, requiring absolute multi-tenant data isolation and audit logging.

Task: Write a base multi-tenant application layout using Finbuckle.MultiTenant or a custom EF Core filter. Generate the Seller entity representing a tenant. Create a custom ApplicationDbContext that intercepts SaveChanges to automatically inject the correct Tenant Identifier into entities implementing an IMustHaveTenant interface. Include configuration boilerplate for standard ASP.NET Core Identity authentication and Role-Based Access Control (RBAC).

### Phase 2: Inventory, Catalog, & Transaction Management

#### Prompt 3: Catalog and Concurrency-Safe Inventory

Context: Implementing the product management engine.

Task: Generate the core database model classes, Fluent API mappings, and MediatR handlers for the following entities: Product, ProductVariant, Inventory, and InventoryReservation. Write a MediatR command for ReserveInventoryCommand that uses pessimistic or optimistic database concurrency locking to guarantee that an item cannot be double-reserved by concurrent client chats.

#### Prompt 4: Order Creation Engine

Context: Transitioning a successful customer chat interaction into a concrete sale transaction.

Task: Implement the Order and OrderItem aggregate structures alongside a state management machine. Create a MediatR handler for a CreateOrderCommand. The tool must enforce a strict business rule rule: the AI can never guess or hallucinate product details or inventory state; it must validate inventory and fetch real-time prices directly from the application database services before saving the order.

### Phase 3: Social Channel Abstractions & Webhook Ingestion

#### Prompt 5: Channel Integration Architecture

Context: Integrating external chat streams (WhatsApp, Instagram, Facebook Messenger) into a single operational interface.

Task: Design a clean, decoupled social messaging interface structure. Write an abstract ISocialChannelProvider contract with operations for sending text messages, media documents, and product carousel links. Implement a concrete layout structure for a MetaChannelProvider targeting the Meta Graph API. Ensure all stored platform authorization tokens are treated as sensitive data and properly encrypted.

#### Prompt 6: Webhook Ingestion & Idempotent Processing

Context: Ingesting high-volume chat streams without missing events or introducing duplicates.

Task: Create a WebhookController to act as an entry point for inbound Meta message callbacks. Implement standard webhook signature validation middleware. To ensure reliability, when a webhook message is verified, immediately save the raw request event data payload to a processing store and return an HTTP 200 OK status to the provider. Then, use Hangfire to schedule a decoupled background worker job (ProcessInboundMessageJob) to process the conversation. Enforce strict message idempotency using unique constraint checks on the provider message ID.

### Phase 4: AI Orchestration Layer & RAG Knowledge Base

#### Prompt 7: Tool Calling Orchestration Engine

Context: Building the core AI brain using external LLM APIs (such as OpenAI or Gemini SDKs).

Task: Create an AI orchestration system that maps incoming user messages into structured intent actions via tool calling. Explicitly register the following application tool functions as capabilities exposed to the LLM model: SearchProducts, CheckInventory, GetPrice, GetShippingInfo, CreateOrder, ReserveInventory, and EscalateToHuman. Write the routing block that interprets the LLM's chosen tool call signature, maps it to the corresponding application MediatR command or query, executes it against the database, and returns the response to the AI assistant. Append an execution history into AIActionLog for audit tracking.

#### Prompt 8: Knowledge Base RAG Engine

Context: Empowering the AI agent to answer complex context questions regarding merchant store shipping, FAQs, and refund procedures.

Task: Build a Retrieval-Augmented Generation (RAG) feature set. Define the KnowledgeDocument schema for storing seller contextual data. Implement a service that maps incoming user text into text embeddings, processes vector similarity lookups to extract context blocks, and injects those highly relevant passages directly into the LLM system prompt prior to executing the tool-calling loop.

### Phase 5: Verification, Operations, & Deployment Layouts

#### Prompt 9: Comprehensive Integration & Unit Testing Suite

Context: Verifying system data handling, multi-tenant boundaries, and concurrency constraints before launch.

Task: Create a companion testing project using xUnit, Moq, and FluentAssertions. Write unit test cases verifying that multi-tenant database queries filter out data from unrelated tenants. Write an integration test utilizing WebApplicationFactory that simulates a high-concurrency webhook block executing the ReserveInventoryCommand simultaneously to verify that row-locking mechanisms properly prevent stock over-allocation.

#### Prompt 10: Production Deployment Scaffolding

Context: Packaging the modular monolith for automated, low-cost cloud deployment using Docker and CI/CD tools.

Task: Write a multi-stage Dockerfile optimized for building and running an ASP.NET Core .NET 10 Web API. Create a complete GitHub Actions or alternative CI/CD configuration YAML file that automatically runs the test suite, builds the container image, maps configuration variables, and handles automated database migrations during deployment. Include boilerplate code sections for centralized application logging, standard container health check endpoints, and structured exception logging.